Supplier Portal – Project Specification					2025.12.28

Definitions:

- Care Receivers - the group of users receiving care, that is, patients and all other customers of the care providers

- Suppliers - the group that will be providing services to the care receivers, that is, the veterinarians, doctors, patients, clinics, shops and single users who will be offering their services in our portal.

- Clusters – the sub-division Suppliers, that is, a supplier may have several physical locations.

Project Context and Goals

HEDVC AB is a company with the mission to handle care receivers’ health data aiming to address the challenge of Universal Health Coverage, that is, empowering persons to have their health data, and from the ones they care for, easily available to share wherever, whenever and with whomever they want, even in different languages.

As of now we have a role-based web application, Globe-X suite, that works either cloud based or off-the-cloud, and an app called GlobeAnimal,

The goal of this project is to design and implement the following functionalities:

- Add / Update supplier data (name, e-mail, phone, address, VAT number etc)

- Control invoices – add, update, delete

- Provide suppliers to receive feedback and statistics about visibility and usage

This portal will be developed as a web application using PHP and MariaDB, which will be later connected in the site www.hedvc.com . All data in the database shall be stored encrypted.

User Roles

- Administrator

  - Manages users and permissions

  - Manages invoicing rules

  - Views platform-wide statistics

  - Approves suppliers and advertisements

  - Generates web reports

- Supplier

  - Manages company profile and users

  - Views invoices and payments

  - Views statistics related to their services

  - Manages advertisements and listings

  - Views visibility statistics (hits, impressions)

  - Pay invoices

Functional Requirements

1. Authentication & Authorization

- Secure login system

- Role-based access control

- Password hashing (e.g., bcrypt)

- Password reset functionality

2 User Profile Management

Each supplier must be able to edit his account details:

  - Company name

  - Contact person

  - Address

  - Email

  - Phone number

  - VAT / tax number

  - Logo or profile image

3 Advertisement & Listing Module

Suppliers and care providers can:

- Create and manage advertisements:

  - Title

  - Description

  - Category

  - Validity period

  - Price model (fixed discount, layer discount, free gift, etc)

- Activate or deactivate advertisements

Administrators can:

- Approve or reject advertisements

- Define pricing rules

- Generate invoices to suppliers

- Verify that invoices have been paid

4 Statistics & Feedback (out of scope)

Suppliers must be able to view:

- Number of impressions

- Number of clicks

- Time period filtering

- Simple charts (e.g., daily or monthly views)

Statistics should be:

- Automatically collected

- Stored in the database

- Displayed in a dashboard

5 Invoicing Module

The system must support:

- Automatic invoice generation (monthly)

- Invoices based on:

  - Subscription fee

  - Advertisement usage

  - Optional service fees

- Invoice status:

  - Draft

  - Sent

  - Paid

  - Overdue

Invoices should include:

- Invoice number

- Supplier details

- Date

- VAT

- Total amount

- PDF export

Payment Tracking (No Payment Gateway Required)

- Manual payment confirmation by admin

- Store:

  - Payment date

  - Amount

  - Method (bank transfer, etc.)

Non-Functional Requirements

1. Technology Stack

- Backend: PHP (preferably PHP 8+)

- Database: MariaDB

- Frontend: HTML, CSS, JavaScript (optional framework)

- Server: Apache or Nginx

- Version Control: Git

2. Security

- SQL injection prevention (prepared statements)

- CSRF protection

- Input validation and sanitization

- Role-based authorization checks

3. Performance & Scalability

- Proper database indexing

- Separation of business logic and presentation

- Basic caching where applicable

4. Database Design (High-Level)

Database design and tables shall be provided once the project starts. Based on the structure the students must provide:

- ER diagram

- Normalized schema

- Indexing strategy

6. System Architecture

Suggested architecture:

- MVC-style structure - MVC (Model-View-Controller) is a pattern in software design commonly used to implement user interfaces, data, and controlling logic. It emphasizes a separation between the software's business logic and display. This "separation of concerns" provides for a better division of labour and improved maintenance.

- Separation of:

  - Controllers

  - Models

  - Views

- REST-like internal endpoints where appropriate

7. Reporting & Logging

- Activity logging (login, updates, invoice generation)

- Error logging

- Admin reporting dashboard

8. Thesis Deliverables

Students must deliver:

- Written Thesis

  - Requirements analysis

  - System design

  - Database design

  - Security considerations

  - Implementation details

  - Evaluation and future improvements

- Source Code

  - Well-documented

  - Version controlled

  - Installation guide

- Demo System

  - Running on a local or test server

  - Sample data included

9. Optional Extensions (Bonus)

- REST API for mobile app integration

- Email notifications (invoice sent, status updates)

- Multilingual support

- Basic analytics dashboard

Project Timeline – Supplier Portal

Duration: 14 weeks
Team: 2 Bachelor Students

- Mehdi Arefi  mohaaref100@student.kau.se
- Daniel Tosi

Technology: PHP, MariaDB

Phase 1 – Project Initiation & Requirements (Weeks 1–2)

Week 1: Project Kickoff

Objectives

- Understand the problem domain

- Clarify scope and assumptions

- Define system boundaries

Tasks

- Study the provided project specification

- Identify stakeholders and user roles

- Define use cases and user stories

- Define functional and non-functional requirements

Deliverables

- Problem statement

- Stakeholder analysis

- Use-case diagram (UML)

- Initial requirements document

Week 2: Requirements Finalization

Objectives

- Freeze system requirements

- Prepare for system design

Tasks

- Refine functional requirements

- Define constraints (technology, security, performance)

- Risk analysis

- Approval of final scope

Deliverables

- Final Requirements Specification

- Risk assessment document

Phase 2 – System & Database Design (Weeks 3–4)

Week 3: System Architecture Design

Objectives

- Define how the system will be structured

Tasks

- Choose architectural pattern (e.g. MVC)

- Define module structure

- Design authentication & authorization flow

- Define API or internal interfaces

Deliverables

- System architecture diagram

- Component diagram

- Sequence diagrams for key use cases (login, invoicing)

Week 4: Database Design

Objectives

- Evaluate existing database architecture (suggest improvements if you have new ideas)

Tasks

- Identify entities and relationships

- Design ER diagram

- Normalize tables

- Define indexes and constraints

Deliverables

- ER diagram

- Data dictionary

Phase 3 – Implementation Core Features (Weeks 5–9)

Week 5: Environment Setup & Base Framework

Objectives

- Prepare development environment

Tasks

- Set up Git repository

- Configure PHP project structure

- Configure MariaDB

- Implement base MVC skeleton

- Create database connection layer

Deliverables

- Running base application

- Repository with initial structure

Week 6: Authentication & User Management

Objectives

- Secure user access

Tasks

- Implement login/logout

- Role-based access control

- User & company profile management

- Password hashing and validation

Deliverables

- Working authentication module

- User management UI

Week 7 and 8: Advertisement & Supplier Module

Objectives

- Enable suppliers to manage advertisements

Tasks

- Advertisement CRUD functionality

- Approval workflow (admin)

- Advertisement activation/deactivation

- Category management

Deliverables

- Advertisement management UI

- Admin approval interface

- Status history logging

- Access control per supplier

Week 9: Statistics & Tracking

Objectives

- Provide feedback to suppliers

Tasks

- Implement impression and click tracking

- Store statistics in database

- Create dashboard views

- Basic charts (daily/monthly)

Deliverables

- Supplier statistics dashboard

Phase 4 – Invoicing & Payments (Weeks 10–11)

Week 10: Invoicing Module

Objectives

- Generate invoices automatically

Tasks

- Invoice data model

- Monthly invoice generation logic

- VAT calculation

- Invoice status management

Deliverables

- Invoice creation system

- Admin invoice overview

Week 11: Payments & PDF Export

Objectives

- Complete financial workflow

Tasks

- Payment tracking

- Invoice PDF generation

- Manual payment confirmation

- Invoice history for suppliers

Deliverables

- Downloadable invoice PDFs

- Payment tracking UI

Phase 5 – Testing, Security & Optimization (Weeks 12–13)

Week 12: Testing

Objectives

- Ensure system correctness

Tasks

- Unit tests (where applicable)

- Integration tests

- Manual test cases

- Bug fixing

Deliverables

- Test plan

- Test report

Week 13: Security & Performance

Objectives

- Harden the system

Tasks

- SQL injection testing

- CSRF protection

- Input validation

- Performance tuning (indexes, queries)

Deliverables

- Security checklist

- Optimized database queries

Phase 6 – Documentation & Thesis Writing (Weeks 14)

Week 14: Finalization & Submission

Objectives

- Prepare final academic deliverables

Tasks

- Final thesis writing

- Code documentation

- Installation & user manual

- Demo preparation

Deliverables

- Final thesis document

- Fully functional system

- Presentation / demo

Role Distribution (Suggested)

Student A

- Database design

- Backend logic

- Invoicing system

Student B

- UI/UX

- Advertisement & statistics

- Testing & documentation

(Both collaborate on architecture and security.)

Adaptation Guide

12-Week Version

- Combine Weeks 1–2

- Combine Weeks 12–13

- Reduce statistics complexity

16-Week Version

- Add:

  - REST API

  - Email notifications

  - Advanced analytics

  - Usability evaluation

| Phase | Task | Week |
| --- | --- | --- |
| Phase 1 | Project Kickoff & Analysis | Week 1 |
|  | Requirements Finalization | Week 2 |
| Phase 2 | System Architecture Design | Week 3 |
|  | Database Design | Week 4 |
| Phase 3 | Environment Setup & Framework | Week 5 |
|  | Authentication & User Management | Week 6 |
|  | Animal & Care Provider Module | Week 7 |
|  | Advertisement & Supplier Module | Week 8 |
|  | Statistics & Tracking | Week 9 |
| Phase 4 | Invoicing Module | Week 10 |
|  | Payments & PDF Export | Week 11 |
| Phase 5 | Testing | Week 12 |
|  | Security & Performance | Week 13 |
| Phase 6 | Documentation & Thesis Writing | Week 14 |